LIVETRACKIQ

Complete Ownership Transfer Guide

Prepared for: Hank Gerdes, Gerdes Agency

Prepared by: Ken Kirkpatrick, TitleMind LLC

Date: April 5, 2026

CONFIDENTIAL This document contains credentials, infrastructure details, and proprietary technical information. Store securely and do not share publicly.

# Overview

This guide walks you through every step of taking full ownership of LiveTrackIQ — from getting the first successful deploy working under Ken’s account, to migrating every piece of infrastructure into your own Cloudflare and Google accounts.

By the end, you will own: the livetrackiq.com domain, the Cloudflare Worker (backend), the D1 database, the frontend build, the Google OAuth credentials, and the source code repository.

TIME ESTIMATE The full transfer takes roughly 2–3 hours if done in one sitting. Most steps are straightforward — the Google OAuth and domain transfer steps require the most attention.

# Phase 0: Get the Current Deploy Working

Before any transfer, we need the app running and verified under Ken’s existing Cloudflare account. This confirms everything works before we touch infrastructure.

## 0.1  Fix Local Build Dependencies

The sandbox installed Linux binaries; your Mac needs native ones. Run from the livetrackiq folder on your Mac:

cd ~/path/to/StateFarmChaRM/livetrackiq

rm -rf node_modules package-lock.json

npm install

## 0.2  Deploy to Cloudflare

Make sure you’re logged into Wrangler. If not:

npx wrangler login

Then build and deploy:

npm run deploy

This runs Vite (builds the React SPA into /dist) then publishes the Worker + static assets to Cloudflare.

## 0.3  Set Secrets

Two secrets need to be set via the CLI (they are NOT in wrangler.toml for security):

npx wrangler secret put GOOGLE_CLIENT_SECRET

# When prompted, paste: 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

npx wrangler secret put SESSION_SECRET

# When prompted, paste any long random string (e.g. from: openssl rand -hex 32)

NOTE The GOOGLE_CLIENT_ID is already set in wrangler.toml as an environment variable. Only the secret values go through wrangler secret put.

## 0.4  Seed Hank’s Admin Account

If the database hasn’t been seeded yet, create the office and admin user:

npx wrangler d1 execute livetrackiq-prod \

--command="INSERT INTO offices (name, timezone) VALUES ('Gerdes Agency', 'America/Chicago');"

npx wrangler d1 execute livetrackiq-prod \

--command="INSERT INTO users (email, name, initials, role, office_id) \

VALUES ('Hankgerdes@gmail.com', 'Hank Gerdes', 'HG', 'admin', 1);"

## 0.5  Verify Login

- Open https://livetrackiq.com in a browser

- Click "Sign in with Google"

- Sign in using Hankgerdes@gmail.com

- You should land on the Dashboard as an admin

TROUBLESHOOTING If you get "Missing required parameter: client_id", redeploy — the wrangler.toml now has the correct client ID. If you get "Access blocked", verify the Google Cloud Console redirect URI matches exactly: https://livetrackiq.com/api/auth/callback

# Phase 1: Push Code to GitHub

Hank needs a copy of the source code in a repository he controls. This makes future updates, collaboration, and redeployment straightforward.

## 1.1  Create the Repository

- Hank creates a GitHub account (or uses existing) at github.com

- Create a new private repository named "livetrackiq"

- Do NOT initialize with README, .gitignore, or license (leave all unchecked)

## 1.2  Push the Codebase

From Ken’s machine, in the livetrackiq folder:

cd ~/path/to/StateFarmChaRM/livetrackiq

git init

git add -A

git commit -m "Initial commit — LiveTrackIQ v1.0"

git remote add origin https://github.com/HANK_USERNAME/livetrackiq.git

git branch -M main

git push -u origin main

Replace HANK_USERNAME with Hank’s actual GitHub username.

## 1.3  Verify

- Hank should be able to see the full repo at github.com/HANK_USERNAME/livetrackiq

- Ken can be added as a collaborator for ongoing support, or removed after handoff

# Phase 2: Hank’s Cloudflare Account Setup

The production infrastructure runs on Cloudflare. Hank needs his own account to own the Worker, D1 database, and domain.

## 2.1  Create Cloudflare Account

- Go to https://dash.cloudflare.com/sign-up

- Sign up with Hankgerdes@gmail.com

- Choose the Free plan (sufficient for LiveTrackIQ’s traffic)

## 2.2  Install Wrangler CLI

On Hank’s machine (or Ken’s, logged into Hank’s CF account):

npm install -g wrangler

wrangler login    # Opens browser — log in as Hank

## 2.3  Create D1 Database

npx wrangler d1 create livetrackiq-prod

This returns a new database_id. Copy it.

## 2.4  Update wrangler.toml

In the cloned repo, update wrangler.toml with Hank’s new database ID:

[[d1_databases]]

binding = "DB"

database_name = "livetrackiq-prod"

database_id = "PASTE_NEW_DATABASE_ID_HERE"

## 2.5  Apply Schema

npx wrangler d1 execute livetrackiq-prod --file=schema.sql

## 2.6  Seed Admin User

Same commands from Phase 0.4 — insert the office and Hank’s admin user.

## 2.7  Migrate Existing Data (Optional)

If agents have already been logging data on Ken’s deploy, export and re-import:

# Export from Ken’s account

npx wrangler d1 export livetrackiq-prod --output=backup.sql

# Import into Hank’s account

npx wrangler d1 execute livetrackiq-prod --file=backup.sql

TIP If no agents have logged apps yet, skip migration — just seed the admin user and have everyone start fresh.

# Phase 3: Transfer the Domain

livetrackiq.com must move from Ken’s Cloudflare account to Hank’s. This is a Cloudflare-to-Cloudflare transfer.

## 3.1  Option A: Cloudflare Domain Transfer (Recommended)

- Ken logs into his Cloudflare dashboard

- Navigate to livetrackiq.com > Overview > Advanced Actions

- Select "Transfer Domain to Another Cloudflare Account"

- Enter Hank’s Cloudflare account email: Hankgerdes@gmail.com

- Hank accepts the transfer in his Cloudflare dashboard

## 3.2  Option B: If Domain is at a Registrar

If livetrackiq.com was purchased through an external registrar (GoDaddy, Namecheap, etc.), you’ll instead transfer registrar ownership and then point nameservers to Hank’s Cloudflare:

- Ken unlocks the domain at the registrar and gets an auth/EPP code

- Hank initiates domain transfer into Cloudflare Registrar from his dashboard

- Hank enters the auth code and approves the transfer

- Wait for propagation (up to 24–48 hours, usually faster)

## 3.3  Connect Domain to Worker

Once the domain is in Hank’s Cloudflare account:

- Go to Workers & Pages > livetrackiq > Settings > Domains & Routes

- Add Custom Domain: livetrackiq.com

- Cloudflare automatically provisions the SSL certificate

# Phase 4: Google OAuth Migration

Currently, OAuth uses Ken’s Google Cloud project. Hank needs his own so he’s not dependent on Ken’s GCP account long-term.

## 4.1  Create Google Cloud Project

- Sign into https://console.cloud.google.com with Hankgerdes@gmail.com

- Click "Select a project" > "New Project"

- Name it "LiveTrackIQ" and create

## 4.2  Configure OAuth Consent Screen

- Navigate to APIs & Services > OAuth consent screen

- Select "External" user type

- Fill in: App name = "LiveTrackIQ", Support email = Hankgerdes@gmail.com

- Add scope: .../auth/userinfo.email and .../auth/userinfo.profile

- Save (no test users needed for basic email/profile scopes)

## 4.3  Create OAuth Credentials

- Go to APIs & Services > Credentials

- Click "Create Credentials" > "OAuth 2.0 Client ID"

- Application type: "Web application"

- Name: "LiveTrackIQ Production"

- Add Authorized redirect URI: https://livetrackiq.com/api/auth/callback

- Click Create

- Copy the new Client ID and Client Secret

## 4.4  Update the App

In wrangler.toml, replace the Client ID:

[vars]

GOOGLE_CLIENT_ID = "NEW_CLIENT_ID_FROM_HANKS_GCP"

GOOGLE_REDIRECT_URI = "https://livetrackiq.com/api/auth/callback"

APP_URL = "https://livetrackiq.com"

Then set the new secret:

npx wrangler secret put GOOGLE_CLIENT_SECRET

# Paste Hank’s new client secret when prompted

## 4.5  Set Session Secret

Generate a fresh session secret for Hank’s deployment:

npx wrangler secret put SESSION_SECRET

# Paste output of: openssl rand -hex 32

## 4.6  Redeploy and Verify

npm run deploy

Then test: open https://livetrackiq.com, sign in with Hankgerdes@gmail.com, confirm dashboard loads.

IMPORTANT After Hank’s OAuth credentials are working, Ken can delete the old OAuth client from his own Google Cloud Console to keep things clean.

# Phase 5: Deploy from Hank’s Account

With the domain, database, and OAuth now under Hank, do the final deploy from his Cloudflare account:

- Clone the repo on Hank’s machine (or any machine logged into his CF account)

git clone https://github.com/HANK_USERNAME/livetrackiq.git

cd livetrackiq

npm install

- Confirm wrangler.toml has Hank’s D1 database ID and new Google Client ID

- Set secrets:

npx wrangler secret put GOOGLE_CLIENT_SECRET

npx wrangler secret put SESSION_SECRET

- Deploy:

npm run deploy

- Verify: open https://livetrackiq.com and sign in

# Phase 6: Cleanup & Decommission Ken’s Setup

Once Hank’s deployment is fully operational:

## 6.1  Ken’s Cloudflare

- Delete the old livetrackiq Worker from Ken’s Cloudflare account

- Delete the old D1 database (livetrackiq-prod) from Ken’s account

- Remove livetrackiq.com zone from Ken’s Cloudflare (if domain was transferred)

## 6.2  Ken’s Google Cloud

- Delete the old OAuth 2.0 Client ID from Ken’s Google Cloud Console

- Optionally delete the entire GCP project if it was only used for LiveTrackIQ

## 6.3  GitHub Access

- Hank can remove Ken as a collaborator once support period ends

- Or keep Ken as a read-only collaborator for ongoing consulting

# Phase 7: Onboarding Documents Checklist

The following documents have been generated and are in the livetrackiq project folder. Deliver all three to Hank:

| Document | Filename | Status |
| --- | --- | --- |
| Product Ownership Transfer Agreement | LiveTrackIQ_Ownership_Transfer.docx | Ready |
| Terms of Service | LiveTrackIQ_Terms_of_Service.docx | Ready |
| User Manual | LiveTrackIQ_User_Manual.docx | Ready |
| Deployment Guide | DEPLOY.md | Ready |
| Ownership Transfer Guide | LiveTrackIQ_Transfer_Guide.docx | This document |

## Signature Ceremony

Before handing over credentials:

- Both parties review and sign the Ownership Transfer Agreement

- Hank reviews and accepts the Terms of Service

- Ken walks Hank through the User Manual (or Hank reviews independently)

- Proceed with the technical transfer (Phases 1–6 above)

# Quick Reference: All Credentials & IDs

SECURITY WARNING This section contains live credentials. After transfer is complete, rotate ALL secrets (especially GOOGLE_CLIENT_SECRET and SESSION_SECRET). Delete this section from the document once Hank’s credentials are in place.

| Item | Value |
| --- | --- |
| Domain | livetrackiq.com |
| Worker Name | livetrackiq |
| D1 Database Name | livetrackiq-prod |
| D1 Database ID (Ken) | da674f0b-cb9f-4eb1-9b9d-fe9320810163 |
| Google Client ID (Ken) | 492871350280-518mvjks3derdnbd71p9uhbd8vhh5918.apps.googleusercontent.com |
| Redirect URI | https://livetrackiq.com/api/auth/callback |
| Admin Email | Hankgerdes@gmail.com |
| Admin Role | admin (full access) |
| Tech Stack | React + Hono + Cloudflare Workers + D1 |

# Ongoing Support

Ken Kirkpatrick (TitleMind LLC) is available for ongoing technical support, feature development, and troubleshooting. Contact:

- Email: ken@titlemind.ai

- Address: 1237 Lawson Rd #A, Mesquite, TX 75181-1919

Support scope and terms are defined in the Product Ownership Transfer Agreement and Terms of Service.